## Slide 1: Mastering Agility – (Unit 5)

## Slide 2: UNIT V:
Mastering Agility Values and Principles:
Commonalities, About Values, Principles, and Practices,
Further Reading,
Improve the Process: Understand Your Project,
Tune and Adapt, Break the Rules,
Rely on People :Build Effective Relationships,
Let the Right People Do the Right Things, Build the Process for the People,
Eliminate Waste :Work in Small, Reversible Steps, Fail Fast,
Maximize Work Not Done, Pursue Throughput

## Slide 3: Values and Principles
To master the art of agile development, you need experience and mindfulness
Experience helps you see how agile methods work
Mindfulness helps you understand your experiences
Experience again allows you to experiment with changes
Mindfulness again allows you to reflect on why your experiments worked / didn’t work in practice
Experience and mindfulness are the path to mastery

## Slide 4
Mindfulness: Secret Ingredient to Develop Effective Agile Leadership
Mindfulness is a state of being mindful and present at the moment without being judgmental.
It enables one to cease amid the constant inflow of spurs and consciously decide how to act in a specific situation.
Mindfulness is undoubtedly a fundamental skill for Agile Leadership for the core values it stresses

## Slide 5: Mindfulness Help Leaders Achieve Agile Team Success
Purpose
Having a goal motivates members of the team to work tirelessly to achieve the objectives assigned. An Agile team is no better than any other team without a meaningful purpose, but the Agile coach is concerned with imparting this sense of purpose.
Transparency
As an Agile team is a cross-functional entity with members from different departments working together to achieve the same objective, it is essential to be transparent when sharing information and brainstorming ideas. Sharing ideas and collaborating to generate solutions and improvements is critical to an Agile team.
Stronger Communication
Efficient Agile teams display positive interactions without obstacles to behaviour. Teams with powerful communication skills can quickly resolve problems and surpass other teams in productivity and high performance. Before a problem develops, an Agile team expects to interact effectively and present challenges.

## Slide 6
Faith
Since transparency is vital for building an effective Agile team, trust is another aspect of a team that brings cohesion and dependency. A team will collapse into elements of doubt and anguish without confidence. Trust allows team members, irrespective of possible humiliation and disgrace, to come up with issues that bother them and seek help without any second considerations.
Consistent Upgrade
To arrive at a fully deliverable product, Agile teams work on a continuous solution-finding cycle. However, precision cannot be achieved until the team can identify and accept deeply rooted insufficiencies and enhance them. The team continually needs room for improvement, even though it has everyone on board.

## Slide 8: Commonalities
Agility is just an umbrella term for a variety of methods
Agile methods do share common values and principles
From several different values and principles, we can form five themes:
  Improve the Process
  Rely on People
  Eliminate Waste
  Deliver Value
  Seek Technical Excellence
Each is compatible with any of the specific agile methods

## Slide 9: XP: Values, Principles, and Practices
Values are ideals
They’re abstract, yet identifiable and distinct
XP’s values are:
  Courage
  Communication
  Simplicity
  Feedback
  Respect

## Slide 10: XP’s Values
Courage
  To make the right decisions, even when they’re difficult, and to tell stakeholders the truth when they need to hear it
Communication
  To give the right people the right information when they can use it to its maximum advantage
Simplicity
  To discard the things we want but don’t actually need

## Slide 11: XP’s Values
Feedback
  To learn the appropriate lessons at every possible opportunity
Respect
  To treat ourselves and others with dignity, and to acknowledge expertise and our mutual desire for success

## Slide 12: XP’s Principles
Principles are applications of those ideals to an industry.
For example, the value of simplicity leads us to focus on the essentials of development.
  This principle is to “travel light”
  “Excess methodology weight is costly”
  “Discipline, skills, and understanding counter process, formality, and documentation”
“Sit Together”” and “The Whole Team” embody the principles of simplicity
  because face-to-face communication reduces the need for formal requirements documentation.

## Slide 13: XP’s Practices
Practices are principles applied to a specific type of project
XP’s practices, for example, call for co-located teams of up to 20 people

## Slide 14: Improve the Process
Understand Your Project
Tune and Adapt
Break the Rules

## Slide 15: Understand Your Project
To improve your process, you must understand how it affects your project.
You need to take advantage of feedback
  from the code,
  from the team,
  from customers and stakeholders
So you can understand what works well and what doesn’t.

## Slide 16: Understand Your Project
Pay attention to what’s happening around you.
Ask “why”:
  why do we follow this practice?
  Why is this practice working?
  Why isn’t this practice working?
Ask team members for their thoughts.
  There’s an element of truth in every complaint, so encourage open discussion.
As a team, reflect on what you’ve learned.
  When you discover something new, be a mentor
  When you have questions, ask a mentor.

## Slide 17: Understand Your Project – In Practice
XP is full of feedback loops
  Root-cause analysis and retrospectives clearly improve the team’s understanding
  Sitting and working together as a whole team gives team members opportunities to observe and absorb information
  Stand-up meetings and the informative workspace contribute to an information-rich environment
  Energized work, slack, and pair programming also spread useful information
  Test-driven development, exploratory testing, real customer involvement, iteration demos, and frequent releases all provide information about the project, from code to user response

## Slide 18: Tune and Adapt
When you see the need for a change, modify your process.
Make the change for your team alone
  Though your team may be one of many, it’s OK to do things differently.
  Every team’s needs are different.
These changes require tuning.
  Think of them as experiments
  Make small, isolated changes that allow you to understand the results
Changing your process requires you to have a holistic view of what you do and why

## Slide 19: Tune and Adapt – In practice
Tuning and adapting is implicit in XP
Teams are supposed to make changes whenever they have a reason to do so.
  Many XP teams use retrospectives to give themselves a more explicit venue for considering changes.
The courage to adapt is an important principle
  But, it’s not explicit in any single XP practice
  Rather, it’s a facet of XP’s Courage value
The need for a holistic view has been an ongoing theme
  But, no specific practice reflects that principle
  Instead, it’s part of XP’s Feedback value

## Slide 20: Break the Rules
Rules are important - they exist for a reason.
Yet rules can’t anticipate all situations.
When established conventions thwart your attempts to succeed, it’s time to break the rules.

## Slide 21: Break the Rules
How do you know when to break the rules?
First, you need to understand them and their reasons for existing.
That comes with experience.
Once you understand the rules, exercise pragmatic idealism:
  Establish an underlying set of ideals, such as the agile principles, based on practical results

## Slide 22: Break the Rules
With the guidance of your principles, question existing conventions.
Ask yourself,
  Why do we follow this rule?
  Do we really need it?
Modify, work around, or break the rules that prevent you from achieving success

## Slide 23
Remember, though, that organizational support is central to success
If you break a rule, you might step on someone’s toes
  Be prepared to explain your experiment.
You’ll find it’s easier to get away with breaking rules when you’ve demonstrated that you’re trustworthy and effective.

## Slide 24: Rely on People
Almost every challenge in building great software is, in some way, a people problem
Agile methods put people and their interactions at the center of all decisions.
  How can we best work together?
  How can we communicate effectively?
Successful software projects must address these questions.

## Slide 25: Rely on People – Contd.
Build Effective Relationships
Let the Right People Do the Right Things
Build the Process for the People

## Slide 26: Build Effective Relationships - Contd
Unless you’re writing software by and for yourself, you will have to deal with at least one other person somewhere during the process.
A reluctant relationship is not good
You need to work together effectively.
This means forming solid working relationships that are built on honesty, trust, cooperation, openness, and mutual respect.

## Slide 27: Build Effective Relationships - Contd
You can’t force people to do this.
The best your agile method can do is support these sorts of relationships
Blame-oriented cultures also sabotage relationships.
Get rid of blame by introducing collaboration and avoiding practices that indicate a lack of trust.

## Slide 28: Build Effective Relationships
Rather than forcing stakeholders to sign a requirements document, work together to identify and clarify requirements and review progress iteratively
Rather than telling developers that they can’t produce any bugs and testers that they must find all the bugs, ask developers and testers to work together to ensure that customers don’t find any bugs

## Slide 29: Let the Right People Do the Right Things
A functioning team is not enough.
You need to have the right people working well together.
You need a diverse range of expertise.
Once you find the right people, trust them to do their jobs
Instead of creating a process that protects your organization from its employees, create a process that enables team members to excel

## Slide 30: Let the Right People Do the Right Things
Give the team control over its own work.
They’re the experts - that’s why they’re on the team
Trust them, and back up that trust by giving them authority over the project’s success
If you can’t trust your team, you don’t have the right people.
No one is perfect, but you need a team that, as a whole, you can trust

## Slide 31: Let the Right People Do the Right Things
Within the team, anyone can be a leader.
Encourage team members to turn to the person or people most qualified to make a necessary decision
Leadership doesn’t mean pounding on the table or shouting, “I’m most senior, so we’ll do it my way!”
Leadership comes by leading.
If the team thinks you’re most qualified to make a decision, they’ll follow your guidance.
If not, don’t act as if you have authority over them, even if you think you dos

## Slide 32: Let the Right People Do the Right Things - In Practice
This principle has two parts:
First, get the right people, then give them the power do their work right
  XP supports the first part by including customers and testers on the team and involving real customers when appropriate
XP supports the second part - giving team members the power to do their work right – with many of its practices
  XP has a coach, not a team lead, who helps, not directs, team members
  The planning game helps the team share leadership by acknowledging the expertise of both developers and business experts

## Slide 33: Build the Process for the People
Agile methods recognize the humanity at the core of software development
Agile methods are built around people, not machines
Working effectively requires an understanding deeper than the surface mechanics of how people interact or who makes decisions

## Slide 34: Build the Process for the People - In Practice
XP’s demand for self-discipline seems to violate this principle of understanding human weakness
People aren’t good at being self-disciplined all the time, so how can XP succeed?
XP handles the challenge of self-discipline in several ways

## Slide 35: Build the Process for the People - In Practice
First, software developers love to produce high-quality work
  Once they see the quality of code that XP provides, they tend to love it
They may not always stay disciplined about the practices, but they generally want to follow the practices
Allowing people to take responsibility for their own quality encourages them to work to their full potential

## Slide 36: Build the Process for the People - In Practice
Second, energized work and pair programming give developers the support they need to be disciplined.
  Energized work reduces the likelihood of this happening
  Pair programming provides positive peer pressure and additional support

## Slide 37: Build the Process for the People - In Practice
Finally, while XP requires that the team be generally disciplined, it doesn’t require perfection.
If a pair makes a poor decision, collective code ownership means that another pair is likely to see it and fix it later.

## Slide 38: Eliminate Waste
Agility requires flexibility and a lean process, stripped to its essentials.
Anything more is wasteful. Eliminate it!
  The less you have to do,
  The less time your work will take,
  The less it will cost,
  The more quickly you will deliver

## Slide 39: Eliminate Waste – Contd.
To eliminate waste, XP follows these principles:
  Work in Small, Reversible Steps
  Fail Fast
  Maximize Work Not Done
  Pursue Throughput

## Slide 40: Work in Small, Reversible Steps
The easiest way to reduce waste is to reduce the amount of work you may have to throw away. This means breaking your work down into its smallest possible units and verifying them separately.
Sometimes while debugging, I see multiple problems and their solutions at once. Shotgun debugging is tempting, but if I try several different solutions simultaneously and fix the bug, I may not know which solution actually worked. This also usually leaves a mess behind. Incremental change is a better approach
This may sound like taking baby steps, and it is. Though I can work for 10 or 15 minutes on a feature and get it mostly right, the quality of my code improves immensely when I focus on a very small part and spend time perfecting that one tiny piece before continuing.

## Slide 41
Maximizing the amount of work not done means maximizing the amount of unnecessary work not done.
General principles in Lean Thinking are:
Define value
Identify the value stream
Flow
Pull
Perfection
Agile thinking is consistent with these principles. The idea of maximizing the amount of (unnecessary) work not done fits in perfectly with Lean principles.

## Slide 42: Agile Principle: Simplicity – The Art of Maximising the Work Not Done
The simplest way to achieve simplicity is through thoughtful reduction. Thoughtful reduction is increasing the amount of work not done. Inspecting closely to remove waste in the process and product.
Simplicity is the ultimate sophistication. ~ Leonardo da Vinci
Decluttering is a consequence of Simplicity.
Simplicity leads to:
Decluttering of products.
Decluttering of your mind. Not being manipulative – being honest, open and trustworthy.
Decluttering your workspace, working in open spaces.

## Slide 43: Few Agile thinking and practices that come to my mind are: Test Driven Development follows simplicity
simplicity. You right just enough code to pass your tests. By defining the measure of success first and then coding to that (and only to that), you eliminate a lot of unnecessary work.
Building working software just enough to get feedback.
Writing just enough documentation to serve a need.
Use of story cards (As a customer, I want to do something, so that I can get some value). You don’t do anything unless the value can be clearly stated.
Using simple task boards to measure progress.
Backlog refinement: Product Owner decluttering backlog to identify features that will make his product successful.